CMSC 495 6300 | COMPUTER SCIENCE CAPSTONE

SkillMatch AI

PROJECT DESIGN SPECIFICATION

System architecture, scope, interfaces, AI workflow, and implementation plan

| Item | Project specification |
| --- | --- |
| Purpose | Define one implementation target for the SkillMatch AI 8-week prototype. |
| Status | Working project specification; Integration Lead review still pending. |
| Prepared for | Group 5 |
| Lead Architect | James Lambert |
| Interface Designer | Angel De La Cruz |
| Integration Lead | Frank Petrakian — pending review/contact |
| Technology | React ¦ FastAPI ¦ Scikit-learn-compatible matching package ¦ PostgreSQL |
| Specification date | September 10, 2026 |

# 1. Project Design Overview

SkillMatch AI is designed as an explainable workforce-matching prototype for an 8-week capstone project. The project uses a focused MVP architecture so the team can implement, test, and demonstrate the full recommendation workflow without taking on production-scale integration or automated staffing decisions. The design below defines the project structure, interfaces, scoring behavior, persistence model, security boundaries, ownership, and future extension points.

| Topic | Project decision | Design intent |
| --- | --- | --- |
| Core purpose | Decision-support system that ranks employees against structured job requirements and explains matches/gaps. A supervisor retains final authority. | Keeps the system focused on explainable recommendations rather than automated staffing. |
| MVP deployment | React SPA + one FastAPI application + PostgreSQL. The AI matcher is a distinct in-process package with no direct HTTP or database access. | Keeps the three-person prototype deployable while preserving a clean extraction point. |
| AI behavior | Deterministic, versioned scoring and explanations; no generative explanation model; no online self-training. | Supports reproducibility, testing, and supervisor trust. |
| Supervisor decision | The MVP records supervisor feedback/selection against a match run but does not automatically assign employees. | Preserves human control and keeps assignment processing outside the prototype scope. |
| External systems | Mock CSV import only for the MVP. HRIS/LMS/certification-provider adapters remain future-facing boundaries. | Avoids direct enterprise-integration work during the prototype. |
| API style | /api/v1, snake_case JSON contracts, UUID identifiers, UTC ISO 8601 timestamps, RFC 9457-style problem details. | Provides one consistent contract for frontend/backend implementation. |

# 2. Product Scope and MVP Boundary

SkillMatch AI compares an OPEN job profile with ACTIVE employee profiles using structured skills, proficiency, experience, and certification evidence. It returns an ordered candidate list with component scores, matched requirements, missing requirements, and eligibility reasons. Current job title may be displayed, but it is not a scoring feature.

| In scope now | Deferred / future extension |
| --- | --- |
| Structured employee profiles: skills, proficiency, certifications, experience, status | Resume/free-text NLP or custom language models |
| Structured jobs: required/preferred skills, minimum proficiency, certification rules, minimum experience | Production HRIS, LMS, payroll, applicant-tracking, or certification-provider integrations |
| Explainable recommendation ranking and supervisor review | Automatic assignment or replacement of supervisor judgment |
| Mock CSV import and PostgreSQL persistence | Online self-learning or automatic promotion of scoring weights |
| 50–100 mock employees and 15–20 jobs for validation | Production-scale availability/concurrency claims |
| Stored match runs and supervisor feedback linked to those runs | Full assignment lifecycle, outcome recording, training catalog workflows, location/schedule optimization |

Future scope note: formal assignment processing, outcome tracking, training-gap workflows, location and schedule constraints, and more detailed workforce roles are planned extension points. They should be added only after the core recommendation MVP is stable.

# 3. System Architecture

The implementation target is a layered modular monolith. Internal module boundaries should be treated seriously even though most backend code ships in one FastAPI process.

React Supervisor Portal

HTTPS / JSON / Bearer JWT → FastAPI REST Controllers + Authentication/RBAC

Domain Modules: Employee Profiles ¦ Job Requirements ¦ Feedback & Audit ¦ Matching Orchestrator

Distinct AI Matching Package: Feature Encoder → Eligibility Policy → Scorer/Ranker → Explanation Builder

Repository Layer → PostgreSQL ¦ Validated CSV Import Adapter ¦ Offline Evaluation/Model Review

| Module | Owns | Must not own |
| --- | --- | --- |
| React Supervisor Portal | UI state, routing, forms, accessible display, typed API client | Scoring formulas, raw SQL, authorization decisions |
| REST API / Controllers | Routes, Pydantic schemas, status codes, OpenAPI, request IDs | Persistence logic or ranking calculations |
| Authentication & RBAC | JWT validation, role checks, auth audit events | Employee/job domain rules |
| Employee Profile Module | Employee DTOs, skill/certification evidence rules, status transitions | Job rules or ranking |
| Job Requirement Module | Required/preferred skill rules, job status and validation | Candidate ranking |
| Matching Orchestrator | Authorization, snapshots, repository calls, engine invocation, match-run persistence | Feature math, UI rendering, raw SQL |
| AI Matching Package | Taxonomy/config versioning, eligibility, scoring, ranking, explanations | HTTP, ORM/database sessions, automatic staffing decisions |
| Feedback & Audit | Supervisor feedback validation, audit metadata, offline-export eligibility | Changing the live model |
| Repository Layer | Queries, transactions, indexes, persistence mapping | HTTP behavior or score logic |

# 4. Recommendation and Feedback Flow

- Supervisor selects an OPEN job in the React portal.

- React sends POST /api/v1/jobs/{job_id}/recommendations with a bearer token and recommendation options.

- FastAPI validates authentication, role, request schema, and job state.

- The Matching Orchestrator creates an input snapshot and loads the job plus ACTIVE candidate profiles through repositories.

- The orchestrator passes immutable DTOs to the AI matching package. The AI package does not query PostgreSQL or call external services.

- The AI package applies eligibility rules, calculates component scores, ranks candidates deterministically, and builds evidence-based explanations.

- The backend persists the match run, model/config version, snapshot hash, options, rankings, and explanation details before returning the response.

- The supervisor reviews the ranked evidence and records SELECTED, NOT_SELECTED, or DEFERRED feedback against the stored match run.

- A separate offline evaluation process may compare reviewed feedback with curated expected matches. No production request automatically retrains or promotes a model.

# 5. REST API Contract

All implementation should target the following endpoint names and shared conventions. Changes to these contracts should be reviewed before implementation so the React client, FastAPI backend, persistence layer, and matching package continue to use the same interface definitions.

| Method | Path | Allowed role(s) | Purpose |
| --- | --- | --- | --- |
| POST | /api/v1/auth/login | Public | Exchange local credentials for a short-lived bearer token. |
| GET | /api/v1/skills | ADMIN / SUPERVISOR / VIEWER | List/search the controlled skill taxonomy. |
| POST | /api/v1/skills | ADMIN | Create a skill. |
| GET | /api/v1/employees | ADMIN / SUPERVISOR / VIEWER | List/filter employee profiles. |
| POST | /api/v1/employees | ADMIN | Create an employee profile. |
| GET | /api/v1/employees/{employee_id} | ADMIN / SUPERVISOR / VIEWER | Retrieve one employee profile. |
| PUT | /api/v1/employees/{employee_id} | ADMIN | Replace editable employee fields using optimistic versioning. |
| GET | /api/v1/jobs | ADMIN / SUPERVISOR / VIEWER | List/filter jobs. |
| POST | /api/v1/jobs | ADMIN | Create a job profile. |
| GET | /api/v1/jobs/{job_id} | ADMIN / SUPERVISOR / VIEWER | Retrieve one job. |
| PUT | /api/v1/jobs/{job_id} | ADMIN | Update a job using optimistic versioning. |
| POST | /api/v1/jobs/{job_id}/recommendations | ADMIN / SUPERVISOR | Generate, store, and return a ranked recommendation run. |
| GET | /api/v1/match-runs/{match_run_id} | Authorized roles within scope | Return the immutable stored recommendation snapshot; never silently recompute. |
| POST | /api/v1/match-runs/{match_run_id}/feedback | ADMIN / SUPERVISOR | Record supervisor feedback tied to that run. |
| GET | /api/v1/health | Operations | Return service/dependency health. |

| Convention | Project standard |
| --- | --- |
| Identifiers | Server-generated UUID strings; employee_number and job_code are unique business keys. |
| JSON naming | snake_case across backend request/response contracts. |
| Time | UTC ISO 8601 timestamps with Z suffix; dates use YYYY-MM-DD. |
| Pagination | page >= 1; page_size 1–100; default 25. |
| Optimistic concurrency | PUT includes version; stale updates return 409 STALE_VERSION. |
| Errors | application/problem+json / RFC 9457 style with code, request_id, detail, and field errors. |
| Traceability | Every response carries X-Request-ID; recommendation responses also return match_run_id and model_version. |

# 6. Shared Data Contract Vocabulary

| Contract | Minimum shared fields / meaning |
| --- | --- |
| EmployeeProfile | id, employee_number, name/display fields, current_title (display only), status, total_years_experience, version, skills[], certifications[] |
| EmployeeSkill | skill_id, proficiency 1–5, years_experience, optional last_used_on |
| EmployeeCertification | code/id, name, issuer, issued_on, expires_on; expired credentials cannot satisfy an active mandatory requirement |
| JobProfile | id, job_code, title, description, status, minimum_years_experience, version, skill_requirements[], certification_requirements[] |
| JobSkillRequirement | skill_id, REQUIRED/PREFERRED level, minimum_proficiency 1–5, importance 1–3 |
| RecommendationOptions | max_results 1–100, minimum_score 0–100, include_ineligible boolean |
| MatchRun | match_run_id, job_id, requested_by, model_version, snapshot_hash, options, generated_at, ranked results |
| CandidateResult | rank, employee_id, score 0–100, eligibility, component_scores, matched/missing skills and certifications, ineligible reasons, explanation |
| Feedback | match_run_id, user_id, decision, optional selected_employee_id, helpfulness/rating/comment, created_at |

# 7. AI Matching Rules

The prototype should favor transparent, deterministic matching over a trained free-text model. The Scikit-learn-compatible pipeline is versioned, but the first implementation can be rule/transformer based so the same input snapshot and model_version always reproduce the same ordering and scores.

| Component | Definition |
| --- | --- |
| Required skill coverage (R) | For each REQUIRED skill: min(employee_proficiency / minimum_proficiency, 1.0), weighted by importance; take the weighted mean. |
| Preferred skill coverage (P) | Same calculation for PREFERRED skills. |
| Certification coverage (C) | Valid required certifications divided by required certifications. Omit this category if the job has none. |
| Experience fit (E) | 1.0 if the job minimum is zero; otherwise min(employee_total_years / job_minimum_years, 1.0). |
| Final score | 100 × weighted average of 0.55R + 0.20P + 0.15C + 0.10E. Missing categories are removed and remaining weights are renormalized. |

- Eligibility is checked before ranking. Non-ACTIVE employees and employees missing a valid mandatory certification are ineligible.

- Missing required skills lower the score and appear as gaps; they do not automatically hard-exclude a candidate unless a later explicit rule adds that behavior.

- Current job title and protected personal characteristics are excluded from matching features.

- Tie-break order: final score, required-skill coverage, certification coverage, then employee_id for deterministic ordering.

- Explanations are built from structured templates/evidence, not a generative language model.

# 8. Acceptance Targets

| Quality | Prototype acceptance target |
| --- | --- |
| Performance | P95 recommendation latency < 2 seconds for up to 100 ACTIVE profiles in the team test environment; measure at least 30 runs. |
| Top-3 relevance | At least 12 of 15 curated jobs contain a manually designated acceptable employee in the top three (>=80% Top-3 recall). |
| Explainability | 100% of returned results include component scores plus matched/missing evidence and no unsupported skill claims. |
| Reproducibility | Same input snapshot + model_version yields identical ordering and scores. |
| Human control | No API endpoint automatically assigns an employee. |
| Security | TLS, bearer authentication, role enforcement, least-privilege database access; unauthorized access returns 401/403 without protected data. |
| Reliability | Malformed, conflicting, incomplete, or unavailable inputs produce typed errors rather than crashes or partial match runs. |

# 9. Error and Failure Contract

| HTTP | Error code | Expected handling |
| --- | --- | --- |
| 400 | MALFORMED_JSON | Correct syntax; do not retry unchanged. |
| 401 | AUTH_REQUIRED / AUTH_INVALID_CREDENTIALS | Authenticate again; login failure remains generic. |
| 403 | FORBIDDEN | Caller lacks required role/scope; do not expose the protected resource. |
| 404 | EMPLOYEE_NOT_FOUND / JOB_NOT_FOUND / MATCH_RUN_NOT_FOUND | Verify identifier and caller scope. |
| 409 | *_EXISTS / STALE_VERSION / JOB_NOT_OPEN / FEEDBACK_CONFLICT | Resolve the state or unique-key conflict before retrying. |
| 422 | VALIDATION_ERROR / JOB_HAS_NO_CRITERIA | Correct field or cross-field business rules. |
| 429 | RATE_LIMITED | Honor Retry-After. |
| 500 | INTERNAL_ERROR | Log request_id; never expose stack/database details. |
| 503 | DATABASE_UNAVAILABLE / MATCH_ENGINE_UNAVAILABLE | Return a safe dependency failure; do not persist a partial match run. |

When matching is unavailable, the recommendation feature may fail safely, but the rest of the workforce data system should remain usable. A future manual assignment workflow may be added, but it is not required for the current recommendation MVP.

# 10. Team Ownership and Cross-Review

| Role | Primary ownership | Cross-review responsibility |
| --- | --- | --- |
| James Lambert — Lead Architect | Architecture pattern, module boundaries, deployment view, data-flow consistency, tradeoff decisions, final integration. | Review interfaces for architectural alignment; coordinate final document integration and merge readiness. |
| Angel De La Cruz — Interface Designer | Endpoint specifications, request/response schemas, method signatures, validation rules, error contracts, OpenAPI alignment. | Review AI/data flows for implementable API boundaries. |
| Frank Petrakian — Integration Lead | AI feature integration, scoring flow, human decision gate, feedback loop, external adapter boundary, end-to-end integration sequence. | Review architecture/contracts for realistic 8-week integration risk once contact/review is restored. |
| All members | Scope control, curated test data, acceptance testing, technical review. | Changes that affect another owner’s contract should be reviewed by that owner before merge. |

# 11. Implementation Decisions and Future Extensions

| Area | Project decision | Future direction |
| --- | --- | --- |
| AI deployment | Use an in-process AI matching package inside the FastAPI deployment for the MVP. | The package interface is intentionally narrow so it can later be extracted into an independent service if scale or operations require it. |
| Recommendation API | Use POST /api/v1/jobs/{job_id}/recommendations and immutable stored match runs. | Additional specialized matching endpoints may be added only if they provide a distinct use case. |
| Employee API | Use /api/v1/employees and /api/v1/employees/{employee_id} as the employee resource contract. | Self-service profile editing can later be layered onto the same resource and authorization model. |
| Authorization roles | Use ADMIN, SUPERVISOR, and VIEWER for the prototype. | Employee, workforce-planner, auditor, and model-governance roles can be introduced if later milestones require finer permissions. |
| Human decision workflow | Store supervisor feedback against a match run; do not perform automatic assignment. | Formal assignment approval, override, and outcome workflows can be added after the recommendation MVP is stable. |
| External integration | Use validated mock CSV data and PostgreSQL for the MVP. | HRIS, LMS, and certification-provider adapters can be implemented behind the integration boundary later. |
| Scoring scale | Expose recommendation scores on a 0–100 scale. | Internal normalized component values may remain 0.0–1.0 as long as the external contract remains stable. |
| JSON naming | Use snake_case request and response fields. | Generated TypeScript clients should consume the OpenAPI contract rather than maintaining separate naming rules. |
| Additional constraints | Do not require location, schedule, training catalog, or availability optimization in the MVP. | These are planned extension points once the core profile/job/recommendation workflow is complete. |

# 12. Items Frank Should Review When He Rejoins

- Confirm the in-process MVP matcher / future extraction decision and that the MatchingService boundary is sufficient for later separation.

- Confirm the 55/20/15/10 scoring weights, mandatory-certification eligibility rule, and deterministic tie-break sequence.

- Review whether any assignment/outcome functionality is truly required by the course milestone; otherwise keep it deferred.

- Review the mock CSV import → PostgreSQL → matcher → feedback → offline evaluation integration path for realistic implementation risk.

- Sign off on the endpoint names and shared DTO fields before implementation work diverges.

Team-use rule: if a code change changes an interface, scoring rule, data contract, or module boundary defined here, update the project specification or record the approved change before implementation continues.

# Appendix A. Implementation Readiness Checklist

Before implementation begins, the team should confirm that the repository structure reflects the module boundaries in this specification, that the React client and FastAPI backend share the same request/response models, and that database migrations match the defined persistence contracts. The scoring configuration, mock data format, authentication behavior, and match-run persistence should also be versioned so test results can be reproduced throughout the project.

Future-facing capabilities such as formal assignment processing, outcome tracking, training recommendations, location and scheduling constraints, and live HRIS/LMS integrations should remain outside the MVP until the core recommendation workflow is implemented and accepted. Any future feature should be added through the same module and interface review process used for the initial design.